MAJOR PROJECT RESEARCH PLAN

Each Application shall submit the Research Plan containing the following particulars.

1.0 Research Identification

| 1. | Engineering Discipline in which the Research is sought to be carried | CSE-AIML |
| --- | --- | --- |
| 2 | Major Area of Research | Machine Learning, Deep Learning, Biomedical Signal Processing, Healthcare AI |
| 3 | Title | ### SMOTE-Enhanced Bidirectional LSTM for ECG Arrhythmia Classification |

2.0 Research Proposal

A Research Proposal shall be submitted containing the following details

2.1 Introduction

Theoretical foundation:

Cardiovascular diseases are the leading cause of death globally, with arrhythmias representing a significant subset requiring immediate medical attention.

Traditional ECG analysis relies on manual interpretation by cardiologists, which is time-consuming, subjective, and prone to human error.

Deep Learning approaches, particularly LSTM networks, can automatically learn temporal patterns in ECG signals without manual feature engineering.

Bidirectional LSTM processes ECG data in both forward and backward directions, capturing comprehensive temporal dependencies crucial for accurate arrhythmia detection.

Problem Definition:

Existing automated ECG analysis systems suffer from poor performance on minority classes (ventricular and atrial arrhythmias), leading to missed critical cardiac events. Current approaches either rely on handcrafted features or fail to address the severe class imbalance inherent in arrhythmia datasets. There is a lack of AI-driven systems that combine bidirectional temporal modeling with intelligent oversampling techniques to achieve clinically acceptable accuracy across all arrhythmia types while maintaining computational efficiency for real-time deployment.

2.2 The need and importance of the problem

Society: Enables early detection and prevention of sudden cardiac death through automated arrhythmia monitoring. Reduces healthcare costs by providing accurate, accessible cardiac screening tools for mass population screening.

Healthcare System: Assists healthcare professionals with objective, consistent ECG interpretation. Reduces diagnostic errors and improves patient outcomes through 24/7 monitoring capabilities. Enables remote cardiac monitoring in underserved areas.

Industry (Medical Technology & AI): Advances automated medical diagnosis systems for integration into wearable devices and hospital monitoring systems. Creates foundation for next-generation cardiac care technologies and AI-powered medical devices.

Country: Supports national healthcare initiatives by improving cardiac care accessibility in rural and underserved areas. Reduces burden on specialized cardiologists through automated preliminary screening. Contributes to Digital Health initiatives.

Education & Research: Advances AI applications in biomedical signal processing and healthcare. Demonstrates effective handling of class imbalance in medical datasets using deep learning techniques. Provides foundation for future cardiac AI research.

2.3 Objectives of the Research

To develop a bidirectional LSTM-based deep learning system for automatic classification of atrial and ventricular arrhythmias from ECG signals.

To implement SMOTE (Synthetic Minority Oversampling Technique) for addressing class imbalance in ECG arrhythmia datasets.

To achieve superior classification performance (95-98% accuracy) on the MIT-BIH Arrhythmia Database with improved minority class detection.

To provide real-time, automated ECG analysis suitable for clinical deployment and continuous cardiac monitoring.

2.4 Scope of the Research

Focus on binary and multi-class classification of arrhythmias using MIT-BIH Arrhythmia Database.

Integrates advanced deep learning architectures with intelligent data balancing techniques.

Uses bidirectional LSTM for comprehensive temporal feature learning from raw ECG signals.

Includes comprehensive evaluation framework with clinical performance metrics.

Limitations: Excludes pediatric ECG patterns and focuses primarily on adult arrhythmia classification in the initial phase. Limited to single-lead ECG analysis.

2.5 Methodology

Data Collection:

MIT-BIH Arrhythmia Database (48 records, 109,000+ annotated beats).

Additional validation on INCART and PTB-XL databases.

Preprocessed ECG signals with AAMI standard classification.

Experimental Setups:

Bidirectional LSTM architecture with optimized hyperparameters.

SMOTE implementation for training data balancing.

Cross-validation framework for robust performance evaluation.

Techniques Used:

Signal preprocessing (filtering, normalization, R-peak detection).

Bidirectional LSTM with attention mechanisms.

SMOTE for synthetic minority sample generation.

Transfer learning for model adaptation.

Verification & Validation:

Classification accuracy, precision, recall, F1-score metrics.

ROC curve analysis and AUC values.

Clinical validation with cardiologist expert review.

Comparative Analysis:

Benchmark against CNN, traditional LSTM, and SVM baselines.

Performance comparison with and without SMOTE application.

Computational efficiency analysis for real-time deployment.

Data & Statistical Analysis:

ANOVA/T-tests for statistical significance testing.

McNemar's test for paired classifier comparison.

Confusion matrix analysis for class-wise performance evaluation.

2.6 Limitations

Focuses primarily on MIT-BIH dataset which may not represent all patient demographics.

Requires model retraining when new arrhythmia types or updated clinical guidelines are introduced.

3.0 WEEK Wise Calendar

A calendar for the research shall be planned and the following table shall be used for projecting the Plan

| SRL NO | Mile Stone | Effort in Weeks |
| --- | --- | --- |
| 1 | Week-0: Title Selection and Guide Acceptance | 1 Week |
| 2 | Week-1: Research Papers and Datasets collection | 1 Week |
| 3 | Week-2: Literature Survey and State-of-the-art Analysis | 1 Week |
| 4 | Week-3: MIT-BIH Dataset Preprocessing and Exploration | 1 Week |
| 5 | Week-4: SMOTE Implementation and Data Balancing | 1 Week |
| 6 | Week-5: Bidirectional LSTM Architecture Design | 1 Week |
| 7 | Week-6: Model Training and Initial Results | 1 Week |
| 8 | Week-7: Hyperparameter Optimization and Model Tuning | 1 Week |
| 9 | Week-8: Performance Evaluation and Comparative Analysis | 1 Week |
| 10 | Week-9: Model Validation and Cross-dataset Testing | 1 Week |
| 11 | Week-10: Documentation and Research Paper Writing | 1 Week |
| 12 | Week-11: Presentation Preparation and Final Review | 1 Week |
| 13 | Week-12: Project Submission and Defense | 1 Week |

4.0 Expected Laboratory Setup

Laboratory Setup Required

Hardware Details – Servers

| Srl Num | Hardware Component | Component Description | Quantity |
| --- | --- | --- | --- |
| 1 | High-performance GPU server | NVIDIA RTX 3080/4070 for deep learning model training | 1 |
| 2 | Medical-grade ECG devices | For real-time testing and validation | 1 |
| 3 | Workstations | Intel i7/Ryzen 7 with 16GB RAM for development | 1 |

Network

| Srl Num | Network Component | Component Description | Quantity |
| --- | --- | --- | --- |
| 1 | Wi-Fi routers | High-speed internet access for cloud computing | 2 |
| 2 | Switches & LAN cables | For connecting servers and development machines | 10 |

Software

| Srl Num | Software Component | Component Description | Quantity |
| --- | --- | --- | --- |
| 1 | Python | Programming and model development | Open |
| 2 | TensorFlow / PyTorch | Deep learning framework | Open |
| 3 | WFDB Toolkit | ECG signal processing and MIT-BIH data access | Open |
| 4 | scikit-learn | Machine learning utilities and evaluation | Open |
| 5 | imbalanced-learn | SMOTE implementation for class balancing | Open |
| 6 | Matplotlib/Seaborn | Data visualization and result plotting | Open |
| 7 | Jupyter Notebook/Google Colab | Interactive development environment | Open |
| 8 | Git/GitHub | Version control and collaboration | Open |

5.0 List of Journals, expected to be referred

| Srl Num | Name of the Journal / Conference | Publisher | Frequency / Description |
| --- | --- | --- | --- |
| 1 | Biomedical Signal Processing and Control | Elsevier | Monthly |
| 2 | Computers in Biology and Medicine | Elsevier | Monthly |
| 3 | IEEE Transactions on Instrumentation and Measurement | IEEE | Monthly |
| 4 | Frontiers in Physiology | Frontiers | Continuous (Open Access) |
| 5 | Nature Scientific Reports | Springer Nature | Continuous (Open Access) |
| 6 | IEEE Access | IEEE | Continuous (Open Access) |
| 7 | JMIR Medical Informatics | JMIR Publications | Continuous (Open Access) |
| 8 | Bioengineering | MDPI | Monthly |
| 9 | Ingénierie des Systèmes d’Information | Lavoisier | Bimonthly |
| 10 | Springer – Cardiovascular Engineering and Technology | Springer | Quarterly |
| 11 | arXiv preprint server | Cornell University | Preprint (Open Access) |